Key messages about Vision Northland, replacement Essentia Health-St. Mary’s Medical Center

- The construction project called Vision Northland, a replacement St. Mary’s Medical Center, is scheduled to open for patient care in the third quarter of 2023.

- The state-of-the-art medical facility was designed to provide the highest quality health care and advanced technologies to patients now and well into the future.

- The 18-story structure was built to promote care, comfort and healing with sweeping views of Lake Superior and the Duluth hillside. All patient rooms are single occupancy, ensuring restful and private spaces for every patient.

- The medical campus, along the shore of Lake Superior in Duluth, Minnesota, includes 942,000 square feet of new construction, including a 344-bed hospital tower, clinic space and renovated facilities.

- Nearly three million work hours completed with multiple union labor specialties:

  - Underrepresented worker participation of 22% — surpassing goal of 8%.

  - The project earned safety accolades in the state of Minnesota.

  - As many as 700+ construction workers on site at peak.

- Essentia Health is an integrated health system serving patients in Minnesota, Wisconsin and North Dakota. Headquartered in Duluth, Minnesota, Essentia Health combines the strengths and talents of 15,000 employees, including 2,200 physicians and advanced practitioners, who serve our patients and communities through the mission of being called to make a healthy difference in people’s lives.

Vision Northland Timeline:

Construction began in September 2019

Foundations were complete in the fall of 2020

Structure was complete in the fall of 2021

Building enclosed in early 2022

Construction was substantially complete in February 2023

First patient day is anticipated in the third quarter of 2023